# MD OT Security v4.0.0 — Insight Report

Source: https://opswat.atlassian.net/wiki/spaces/NAC3/pages/5180621046/Test+Report+v4.0.0

Generated from Jira project OTSECURITY, fix version “MD OT Security 4.0.0”. Summaries matching “[Cancel]” were excluded where applicable. Several sections combine Jira fields with description-based inference (keyword scoring over summary + description + acceptance criteria when present).

# 1. Key stories (from ticket content)

Stories and epics ranked by story points, then by description length. The “Narrative (from description)” column is the first sentence (or lead fragment) of plain-text description.

| Key | Type | Summary | Story pts | Narrative (from description) |
| --- | --- | --- | --- | --- |
| OTSECURITY-10470 | Story | [BE] Visualize Links and Sessions on the network map in asset detail view depending on selection | 18 | (No description — see summary.) |
| OTSECURITY-10025 | Story | [DevOps] Setup HA cluster Patroni | 14 | https://opswat.atlassian.net/wiki/spaces/NAC3/pages/4908744705/Postgres+High+Availability+Cluster+with+Patroni+v2 |
| OTSECURITY-8434 | Story | [DevOps] Upgrade zeek to version LTS 8.0 | 5 | # Zeek 6.0 → 8.0 LTS Upgrade: Plugin Compatibility Fixes Zeek 8.0 ships Spicy 1.14, which enforces stricter validation than Spicy 1.8 (Zeek 6.0). |
| OTSECURITY-10399 | Story | [FE] Close out and manage vulnerabilities — UI delivery | 3.5 | ## Epic context (OTSECURITY-10347) Users need to manage asset vulnerabilities: status workflow (Open, False Detection, Patched, Mitigated), visibility of vulnerability information, and handling false detections with option to re-open. |
| OTSECURITY-10474 | Story | [DevOps] Enhance debianize network sensor build | 1.1 | (No description — see summary.) |
| OTSECURITY-10475 | Story | [DevOps] Increase space disk CI Site build debian | 1.1 | (No description — see summary.) |
| OTSECURITY-10682 | Story | [DevOps] Optimize zip step to reduce time CI Build Upgrade | 1.1 | (No description — see summary.) |
| OTSECURITY-10641 | Story | [BE] Update OUI Collection | 1 | ### User story * As a network administrator, when I update the OUI collection, I want to ensure that all relevant OUI entries are included so that the network devices can be accurately identified. |
| OTSECURITY-10647 | Story | [BE] Normalize some manufacturer name | 1 | ### User story * As a product manager, when reviewing manufacturer names, I want to normalize the names so that they are consistent across our database. |
| OTSECURITY-10652 | Story | [FE] Enhance UX for Download/Delete support package | 0.25 | * Add loading for each row when downloading/deleting * Set timeout is infinity for download package * Prioritize lightweight |
| OTSECURITY-10614 | Epic | Add Suricata rule for ZionSiphon Malware detection | 0 | Add these rules in Suricata: alert tcp any any -> any 502 ( msg:"MALWARE ZionSiphon Modbus Read Holding Registers Probe"; flow:established,to_server; content:"¦01 03 00 00 00 0A¦"; offset:6; depth:12; classtype:trojan-activity; sid:9000047; rev:1; metadata:affected_product Modbus_ICS, attack_target… |
| OTSECURITY-9274 | Epic | Import & ingest SCD file for sub-station use case (Power sector) | 0 | ## Ingest SCD to support asset enrichment : What is an SCD File? An SCD file, based on the IEC 61850 standard, is a comprehensive substation configuration file that describes all IEDs in a substation, including their communication parameters, logical connections, datasets, and GOOSE/SV configurations. |
| OTSECURITY-10593 | Epic | Support Schneider ME Discovery protocol | 0 | Support Schneider Electric EcoStruxure Machine Expert discovery protocol. |
| OTSECURITY-10538 | Epic | Support CDP protocol | 0 | Cisco Discovery Protocol (CDP) is a proprietary Layer 2 network protocol developed by Cisco Systems. |

# 2. Features (Epic / story scope)

| Feature / scope | Story pts (Jira Σ) | Dev estimate (Σ) | QA estimate (Σ) | Review estimate (Σ) | Total est. (Σ) | Driver | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Standardize OUI information | 39.0 | 39.0 | 4.7 | 4.4 | 48.1 | Market Gap | Minor |
| Migrate passive discovery implementation in Sensor To Rust | 15.0 | 15.0 | 3.0 | 3.0 | 21.0 |  | Minor |
| Fix bugs and enhancements 4.0.0 | 60.7 | 60.8 | 11.6 | 10.76 | 83.16 |  | Minor |
| Close out vulnerabiities | 24.5 | 24.5 | 3.6 | 3.2 | 31.3 | Opportunity - Dealbreaker | Blocker |
| CSV Import to Provide Data Enrichment | 16.0 | 16.0 | 3.4 | 3.2 | 22.6 | Opportunity - Dealbreaker | Blocker |
| Visualise Links and Sessions on the network map in asset detail view dpeending on selection | 36.0 | 36.0 | 5.4 | 6.2 | 47.6 | Opportunity - Dealbreaker | Blocker |
| Devices with Multiple Nics are not combined | 26.0 | 26.0 | 5.2 | 5.2 | 36.4 |  | Blocker |
| Generate Support Package option from GUI | 5.2 | 5.2 | 1.7 | 0.2 | 7.1 | Internal | Major |
| Support CDP protocol | 4.0 | 4.0 | 0.4 |  | 4.4 | Opportunity - Dealbreaker | Minor |
| Support Schneider ME Discovery protocol | 2.5 | 2.5 | 0.5 | 0.3 | 3.3 | Market Gap | Minor |
| Add Suricata rule for ZionSiphon Malware detection | 2.0 | 2.0 | 0.4 | 0.4 | 2.8 | Market Leadership | Minor |
| Fix bugs and enhancements 4.1.0 | 0.3 | 0.3 | 0.1 | 0.06 | 0.46 |  | Minor |
| Optimize processing performance 4.0.0 | 45.0 | 45.0 | 7.1 | 6.3 | 58.4 | Engineering | Major |
| Optimize zeek | 5.0 | 4.0 | 1.0 | 1.0 | 6.0 |  | Minor |
| Enhance Automation Framework |  | 20.0 | 2.0 | 2.0 | 24.0 |  | Minor |
| Bulk Approval for Smart Profiling Changes | 28.0 | 28.0 | 3.0 | 3.8 | 34.8 | Market Gap | Major |
| Import & ingest SCD file for sub-station use case (Power sector) | 16.5 | 14.0 | 3.1 | 2.7 | 19.8 | Market Gap | IFFEasy |
| Detect and merge assets automatically based on CDP | 4.0 | 4.0 | 0.8 | 0.8 | 5.6 | Customer Request - Specific | Minor |
| Parser SCD file |  |  |  |  |  | Market Leadership | Minor |
| MD OTS Distro: New OS, ISO and AWS AMI support + optimisations for OT sensor on IFW | 76.9 | 67.0 | 14.5 | 10.2 | 91.7 | Engineering | Major |
| Root-level items (no parent in Jira) | 165.4 | 136.5 | 26.1 | 27.0 | 189.6 |  |  |

# 3. Member effort and contributions

Story points sum the Jira “Story point estimate” on assigned issues. Percentages use team totals in this export. Role / primary focus use [FE]/[BE]/[DevOps] and issue-type mix.

Figure 1 — Story point concentration helps spot single points of failure in planning.

Figure 2 — Bug + enhancement counts by assignee (same top slice as the chart above).

| Member | Story points (Σ) | % of team SP | Role | Primary focus | Tasks | Subtasks | Stories | Bugs + Enh. | Total issues | % of issues |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hung Le Duc | 216.8 | 37.9% | DevOps | DevOps: features & tasks | 5 | 27 | 6 | 2 | 40 | 18.2% |
| Thuyet Dam | 70.3 | 12.3% | Backend | Backend: bugs & fixes | 8 | 3 | 1 | 2 | 18 | 8.2% |
| Khoa A. Nguyen | 45.1 | 7.9% | Backend | Backend: bugs & fixes | 3 | 0 | 2 | 5 | 11 | 5.0% |
| Quang Dang Huu | 40.4 | 7.1% | Backend | Backend: bugs & fixes | 4 | 0 | 1 | 2 | 7 | 3.2% |
| Nghiep Nguyen | 37.0 | 6.5% | Backend | Backend: bugs & fixes | 12 | 0 | 0 | 3 | 16 | 7.3% |
| An Tran | 29.6 | 5.2% | Frontend | Frontend: features & tasks | 3 | 9 | 6 | 4 | 25 | 11.4% |
| Kiet Le Tan | 26.7 | 4.7% | Frontend | Frontend: bugs & fixes | 1 | 13 | 0 | 15 | 29 | 13.2% |
| Loc Hoang Xuan | 21.6 | 3.8% | Backend | Backend: bugs & fixes | 6 | 6 | 0 | 5 | 17 | 7.7% |
| Khoa Tran Dang | 21.0 | 3.7% | Engineering | Engineering: bugs & fixes | 5 | 1 | 0 | 4 | 10 | 4.5% |
| Dat Phan Tan | 20.0 | 3.5% | Engineering | Engineering: bugs & fixes | 3 | 1 | 1 | 2 | 7 | 3.2% |
| Nam Do Phuong | 19.0 | 3.3% | Frontend | Frontend: bugs & fixes | 0 | 12 | 2 | 7 | 21 | 9.5% |
| Phuc Phan Hong | 14.0 | 2.4% | Engineering | Engineering: features & tasks | 1 | 0 | 0 | 1 | 2 | 0.9% |
| Nhat Do | 5.5 | 1.0% | DevOps | DevOps: bugs & fixes | 0 | 1 | 0 | 6 | 7 | 3.2% |
| Hiep Ton | 5.0 | 0.9% | DevOps | DevOps: features & tasks | 0 | 0 | 1 | 0 | 2 | 0.9% |
| Unassigned |  | 0.0% | Engineering | Engineering | 0 | 0 | 0 | 0 | 7 | 3.2% |
| Tung Nguyen |  | 0.0% | Engineering | Engineering: features & tasks | 1 | 0 | 0 | 0 | 1 | 0.5% |

# 4. Bug breakdown by area

Two views: Jira Bug Category (when set) vs. description-driven buckets from keyword scoring over summary + description.

### 4a — Jira Bug Category

| Bug category (Jira) | Count |
| --- | --- |
| (Uncategorized in Jira) | 58 |

### 4b — Inferred from ticket text

| Inferred area (text) | Count |
| --- | --- |
| Import / CSV / SCD / assets | 44 |
| DevOps / install / upgrade / CI | 3 |
| Dashboard / UI / filters | 3 |
| Connection / Network / Policy | 3 |
| Reporting / PDF / support package | 2 |
| Device / detection / classification | 1 |
| Patching / Suricata / services | 1 |
| Alerts / notifications | 1 |

# 5. Issues by component

Jira component field (tickets may list multiple components). Text-inferred slice uses [FE]/[BE]/[DevOps] tags when present, else keyword rules on description.

### 5a — Jira components

| Component (Jira) | Row count |
| --- | --- |
| (No Jira component) | 220 |

### 5b — Text-inferred component

| Inferred component (text) | Issue count |
| --- | --- |
| Frontend (from [FE] tag) | 70 |
| Backend (from [BE] tag) | 67 |
| DevOps (from [DevOps] tag) | 47 |
| Frontend (text) | 10 |
| General / mixed (text) | 10 |
| Backend (text) | 7 |
| AI (text) | 5 |
| DevOps (text) | 4 |

# 6. Major bugs (Major / Critical / Blocker)

| Key | Summary | Status | Priority | Assignee |
| --- | --- | --- | --- | --- |
| OTSECURITY-10571 | [BE] Can not import csv/scd file | Done | Blocker | Loc Hoang Xuan |
| OTSECURITY-10600 | [FE] Error when fixing data when importing | Done | Blocker | Kiet Le Tan |
| OTSECURITY-6779 | [BE] Connection Allow Policy Setting not working | Done | Major | Khoa A. Nguyen |

# 7. Resolution time analysis (Bugs + Enhancements)

Count: 58 | Mean: 26.6 d | Median: 5.0 d | P90: 33.0 d

# 8. Workload distribution — bugs + enhancements by assignee

| Assignee | Count |
| --- | --- |
| Kiet Le Tan | 15 |
| Nam Do Phuong | 7 |
| Nhat Do | 6 |
| Khoa A. Nguyen | 5 |
| Loc Hoang Xuan | 5 |
| Khoa Tran Dang | 4 |
| An Tran | 4 |
| Nghiep Nguyen | 3 |
| Quang Dang Huu | 2 |
| Hung Le Duc | 2 |
| Thuyet Dam | 2 |
| Dat Phan Tan | 2 |
| Phuc Phan Hong | 1 |

# 9. Frontend bug detail ([FE])

27 bug-like tickets; dominant priority: Minor (25 tickets); most common status: Done.

Description-inferred hotspots: Import / CSV / SCD / assets (25), Dashboard / UI / filters (1), Reporting / PDF / support package (1).

Recurring language around “media” (37 mentions) — review tests and docs in that subsystem.

Recurring language around “staging” (37 mentions) — review tests and docs in that subsystem.

Recurring language around “atl-paas” (37 mentions) — review tests and docs in that subsystem.

Recurring language around “collection” (37 mentions) — review tests and docs in that subsystem.

Recurring language around “occurrencekey” (37 mentions) — review tests and docs in that subsystem.

1 ticket(s) are Major or above; ensure targeted regression and sign-off evidence before release.

| Key | Summary | Status | Priority | Assignee |
| --- | --- | --- | --- | --- |
| OTSECURITY-10367 | [FE] Display "-" for Fields Transferred Packets/Received Packets when BE response is null | Done | Minor | Kiet Le Tan |
| OTSECURITY-10396 | [FE] Connection List - can not be filtered with the previous search list after clicking to view asset detail | Done | Minor | Kiet Le Tan |
| OTSECURITY-10455 | [FE] Destination is not displayed information | Done | Minor | Kiet Le Tan |
| OTSECURITY-10456 | [FE] Add require field for Escalate Incident and Tooltips for user | Done | Minor | Nam Do Phuong |
| OTSECURITY-10460 | [FE] App link navigation is not working | Done | Minor | Kiet Le Tan |
| OTSECURITY-10496 | [FE] Mismatch number of devices between Dashboard of Site and Assets | Done | Minor | Kiet Le Tan |
| OTSECURITY-10497 | [FE] Can not Filter Acknowledge Alert time | Done | Minor | Nam Do Phuong |
| OTSECURITY-10504 | [FE] Error filter purdue model on Asset Alerts page | Done | Minor | An Tran |
| OTSECURITY-10506 | [FE] Missing Network & Discovery setting of Network Sensor | Done | Minor | Kiet Le Tan |
| OTSECURITY-10507 | [FE] Missing setting default some value for SNMPv3 profile | Done | Minor | Nghiep Nguyen |
| OTSECURITY-10510 | [FE] Enhancement related to re-render about Manufacturer after update OUI list | Done | Minor | Nam Do Phuong |
| OTSECURITY-10511 | [FE] Infinite loading on Site Manager dashboard | Done | Minor | Nam Do Phuong |
| OTSECURITY-10512 | [FE] Generate a support package for the incorrect component | Done | Minor | Nam Do Phuong |
| OTSECURITY-10524 | [FE] The result after filtering the Create/Edit Role table lacks a checked checkbox | Done | Minor | Nam Do Phuong |
| OTSECURITY-10535 | [FE] Asset Type Settings - Configure selected but apply for scope Enterprise | Done | Minor | Kiet Le Tan |
| OTSECURITY-10553 | [FE] Can not create Sub-type | Done | Minor | Kiet Le Tan |
| OTSECURITY-10555 | [FE] Missing a lot of data like Origin of NIC, Vendor, Purdue Level... when importing assets | Done | Minor | Kiet Le Tan |
| OTSECURITY-10559 | [FE] Can not edit device that having many IP in import devices | Done | Minor | Kiet Le Tan |
| OTSECURITY-10570 | [FE] Duplicate API request when create new Type | Done | Minor | Kiet Le Tan |
| OTSECURITY-10579 | [FE] Inconsistence hard disk of Site | Done | Minor | Kiet Le Tan |
| OTSECURITY-10585 | [FE] Save Report Vulnerabilities Page successful but not displayed records on Saved Report page | Done | Minor | Nam Do Phuong |
| OTSECURITY-10600 | [FE] Error when fixing data when importing | Done | Blocker | Kiet Le Tan |
| OTSECURITY-10601 | [FE] Connection is disappeared when user check both then uncheck inactive assets | Done | Minor | An Tran |
| OTSECURITY-10602 | [FE] Missing Origin of NIC and user can not scroll to right to see properties in Batch Edit of Import Asset Features | Done | Minor | Kiet Le Tan |
| OTSECURITY-10611 | [FE] Missing MAC column when user import SCD | Done | Minor | Kiet Le Tan |
| OTSECURITY-8944 | [FE] Order Site and Sensor alphabetically | Done | Minor | An Tran |
| OTSECURITY-9366 | [FE] Update Filters to make them consistent with table header | Done | IFFEasy | An Tran |

# 10. Backend bug detail ([BE])

22 bug-like tickets; dominant priority: Minor (20 tickets); most common status: Done.

Description-inferred hotspots: Import / CSV / SCD / assets (15), Connection / Network / Policy (3), Device / detection / classification (1), Dashboard / UI / filters (1).

Recurring language around “media” (23 mentions) — review tests and docs in that subsystem.

Recurring language around “staging” (23 mentions) — review tests and docs in that subsystem.

Recurring language around “atl-paas” (23 mentions) — review tests and docs in that subsystem.

Recurring language around “collection” (23 mentions) — review tests and docs in that subsystem.

Recurring language around “occurrencekey” (23 mentions) — review tests and docs in that subsystem.

2 ticket(s) are Major or above; ensure targeted regression and sign-off evidence before release.

| Key | Summary | Status | Priority | Assignee |
| --- | --- | --- | --- | --- |
| OTSECURITY-10461 | [BE] Should delete connection in Network Map when connections are deleted | Done | Minor | Quang Dang Huu |
| OTSECURITY-10495 | [BE] Wrong detection Type of device | Done | Minor | Khoa Tran Dang |
| OTSECURITY-10540 | [BE] Wrong action when importing assets | Done | Minor | Loc Hoang Xuan |
| OTSECURITY-10541 | [BE] Sub-type is not a required field, so when user import assets, they can make it blank | Done | Minor | Loc Hoang Xuan |
| OTSECURITY-10546 | [BE] Wrong status of CVEs after updating firmware | Done | Minor | Nghiep Nguyen |
| OTSECURITY-10547 | [BE] Error when viewing pdf | Done | Minor | Nhat Do |
| OTSECURITY-10560 | [BE] Missing devices after importing | Done | Minor | Loc Hoang Xuan |
| OTSECURITY-10571 | [BE] Can not import csv/scd file | Done | Blocker | Loc Hoang Xuan |
| OTSECURITY-10583 | [BE] The sub-type is updated to Switch but the Type still is Generic | Done | Minor | Khoa Tran Dang |
| OTSECURITY-10584 | [BE] The data CVE list on the Site Manager does not sync with the Network Sensor | Done | Minor | Nghiep Nguyen |
| OTSECURITY-10603 | [BE] Expose Score of Switch is wrong | Done | Minor | Khoa A. Nguyen |
| OTSECURITY-10604 | [BE] CDP protocol create 1 more device, It should be merged to existing device | Done | Minor | Khoa Tran Dang |
| OTSECURITY-10610 | [BE] Missing validate IP when importing SCD | Done | Minor | Loc Hoang Xuan |
| OTSECURITY-10660 | [BE] Brand names duplicated / inconsistent (e.g. with or without "Inc.") | Done | Minor | Khoa A. Nguyen |
| OTSECURITY-10663 | [BE][Connection Dashboard] No data displayed | Done | Minor | Thuyet Dam |
| OTSECURITY-10664 | [BE] Toggle on/off does not apply Patching/Suricata correctly | Done | Minor | Quang Dang Huu |
| OTSECURITY-10665 | [BE][AIO / Site Bundle] No data after handshake completes | Done | Minor | Dat Phan Tan |
| OTSECURITY-10666 | [BE][Handshake] Sensor ↔ Site handshake unstable (sometimes requires second attempt) | Done | Minor | Thuyet Dam |
| OTSECURITY-10668 | [BE] Primary MAC of the network device should be the chassis MAC | Done | Minor | Khoa Tran Dang |
| OTSECURITY-10671 | [BE] Wrong staus of Patching | Done | Minor | Dat Phan Tan |
| OTSECURITY-6779 | [BE] Connection Allow Policy Setting not working | Done | Major | Khoa A. Nguyen |
| OTSECURITY-9977 | [BE] The Built-in sensor is removed when user remove stand alone sensor | Done | Minor | Khoa A. Nguyen |

# 11. DevOps bug detail ([DevOps])

7 bug-like tickets; dominant priority: Minor (7 tickets); most common status: Done.

Description-inferred hotspots: DevOps / install / upgrade / CI (3), Import / CSV / SCD / assets (3), Reporting / PDF / support package (1).

Recurring language around “initramfs” (12 mentions) — review tests and docs in that subsystem.

Recurring language around “build” (8 mentions) — review tests and docs in that subsystem.

Recurring language around “site” (8 mentions) — review tests and docs in that subsystem.

Recurring language around “devops” (7 mentions) — review tests and docs in that subsystem.

Recurring language around “modules” (7 mentions) — review tests and docs in that subsystem.

| Key | Summary | Status | Priority | Assignee |
| --- | --- | --- | --- | --- |
| OTSECURITY-10446 | [DevOps] Nginx configure timeout issue - 3.7.0 | Done | Minor | Nhat Do |
| OTSECURITY-10608 | [DevOps] Prod ¦ Can not generate Support Package | Done | Minor | Nhat Do |
| OTSECURITY-10618 | [DevOps] Can not enable AI service on production build | Done | Minor | Hung Le Duc |
| OTSECURITY-10634 | [DevOps] 1U Hardware have problem when upgrade to 4.0.0 | Done | Minor | Hung Le Duc |
| OTSECURITY-10656 | [DevOps] Update path does not update all components | Done | Minor | Nhat Do |
| OTSECURITY-10657 | [DevOps] Fresh install fails for AIO, Site and Site Bundle | Done | Minor | Nhat Do |
| OTSECURITY-10659 | [DevOps][Support package] Issue pending verification after fix | Done | Minor | Nhat Do |

# 12. Recommendations

Link root-level stories and tasks to epics in Jira so release reporting rolls up drivers and priorities consistently.

Keep Black Duck high-severity items on a versioned remediation plan (per release test report) instead of open-ended acknowledgement.

Back UI and asset-scanning themes called out in sign-off with targeted regression automation for the next train.

Enrich descriptions and Bug Category at filing time — text-inferred buckets are useful but should converge with structured fields.

# 13. Insights and key takeaways for the next release

Scope after exclusions: 220 issues; subtasks are a large share (73), so epic/story health metrics should stay visible to leadership.

Bugs plus enhancements in this fix version: 58; severity Major or above: 3.

Compare mean versus median resolution time — a wide gap usually indicates a few long-tail defects that needed escalation or environment access.

If bug workload is concentrated on a small set of assignees, plan load-balancing and earlier DevOps involvement for pipeline-impacting defects.

Align security scanning sign-off with release criteria early to avoid late-cycle risk acceptance carrying into the next version.

Compare Jira Bug Category vs. text-inferred areas: large gaps highlight tickets missing triage metadata.

Generated automatically. Issue snapshot: 220 items.